PRODUCT ANALYZER

AI-Powered Market Intelligence Platform

100% Free-Tier Tech Stack

PROJECT REQUIREMENTS DOCUMENT  v2.0

Version 2.0  |  June 2026

Prepared by: Kartik Bansal

| Field | Details |
| --- | --- |
| Project | Product Analyzer — Market Intelligence Platform |
| Version | 2.0 — Zero-Cost Stack Edition |
| AI Engine | Google Gemini 2.5 Flash (Free Tier — no credit card) |
| Search Layer | Serper.dev (2,500 free queries on signup) |
| Backend | Python FastAPI — deployed free on Render.com |
| Frontend | React 18 + Vite — deployed free on Vercel |
| Database | Supabase (free tier: 500 MB PostgreSQL) |
| Target Users | Indian importers, D2C sellers, e-commerce entrepreneurs |

# 1. Executive Summary

Product Analyzer is an AI-powered web app that lets Indian entrepreneurs research any product market in under 3 minutes — completely free to build and run. A user types a product name and receives a full market intelligence report: pricing across Indian e-commerce platforms, demand trends, top competitors, import viability from China, and Indian legal/regulatory requirements.

Version 2.0 of this PRD replaces all paid APIs with carefully selected free-tier services that together cost ₹0 to operate at prototype and early-user scale. The AI brain is Google Gemini 2.5 Flash (free, 250 requests/day), search data comes from Serper.dev (2,500 free queries on signup), trends from pytrends (Google Trends, completely free), and the app is hosted on Vercel + Render (both free). The entire stack can be set up in a weekend.

# 2. The Zero-Cost Tech Stack

Every service below has a genuinely usable free tier. No credit card is required for any of them at the prototype stage.

| Layer | Service | Free Limit | What it does |
| --- | --- | --- | --- |
| AI Engine | Google Gemini 2.5 Flash | 250 req/day, no card | Synthesizes all data into the report |
| Web Search | Serper.dev | 2,500 queries (one-time signup) | Google Shopping + web results for pricing |
| Trends | pytrends (Google Trends) | Unlimited (rate-limited) | 12-month demand trend data |
| Scraping | BeautifulSoup + requests | Free & open source | Scrape Amazon/Flipkart product listings |
| Database | Supabase | 500 MB, unlimited rows | Store reports, user sessions, legal DB |
| Frontend Host | Vercel | 100 GB bandwidth/month | React app hosting + CDN |
| Backend Host | Render.com | 750 hrs/month free | FastAPI Python backend hosting |
| Cache/Queue | Upstash Redis | 10,000 commands/day | Cache repeated searches, job queue |
| Auth | Supabase Auth | 50,000 MAU free | User login, saved reports |
| PDF Export | jsPDF (browser-side) | Free open source | Download report as PDF (runs in browser) |

## 2.1 Why Gemini 2.5 Flash (not Gemini Pro)?

- Flash gives 250 free requests/day vs 100 for Pro — 2.5x more capacity

- Flash is fast enough for structured JSON report generation (our use case)

- 1 million token context window — enough to pass all scraped data in one call

- No credit card required to get the API key from Google AI Studio

- Strategy: use Flash for all reports; reserve Pro API calls only for complex legal lookups

## 2.2 Why Serper.dev for search?

- 2,500 free queries on account signup — one-time, no expiry for testing

- Returns clean structured JSON: organic results, Google Shopping prices, knowledge graph

- 10 results per query with titles, URLs, snippets, and price data from Shopping

- Simple POST request, no complex SDK — easy to integrate in a weekend

- When 2,500 runs out: Tavily API gives 1,000 free credits/month (recurring, no card)

## 2.3 Daily Capacity on Free Tier

| Bottleneck | Free Limit | Reports possible per day |
| --- | --- | --- |
| Gemini 2.5 Flash | 250 req/day | ~83 reports (3 Gemini calls per report) |
| Serper.dev search | 2,500 total signup credit | ~125 reports (20 searches per report) |
| Upstash Redis | 10,000 cmd/day | Effectively unlimited for caching |
| Render backend | 750 hrs/month | ~25 hours/day continuous running |

Conclusion: At prototype scale (< 50 users/day), the free stack handles everything comfortably. Once you get traction, upgrade only Serper.dev first (~$50/month for 50K queries — cheapest paid tier).

# 3. Problem Statement

## 3.1 The Problem

- Manual product research across Amazon, Flipkart, Alibaba etc. takes 8–15 hours per product

- No free tool in India combines pricing + demand + competition + legal compliance in one place

- Indian importers make ₹2–10 lakh import decisions based on gut instinct, not data

- Legal requirements (BIS certification, FSSAI, customs duty, GST) are confusing and scattered across 5+ government portals

- First-time sellers lose money because they don't know the landed cost or required licenses upfront

## 3.2 Target Users

- First-time importers evaluating whether to import a product from China

- Amazon/Flipkart/Meesho sellers looking for new product categories to add

- D2C founders researching white-label product opportunities

- Procurement agents and sourcing consultants

- Students and entrepreneurs validating business ideas before investing

# 4. Feature Requirements

## 4.1 Core Features — MVP (Build First)

### F1 — Product Search & Report Generation

- User enters product name in a search bar

- System runs parallel data collection (search + trends)

- Gemini 2.5 Flash synthesizes all data into a structured JSON report

- Report renders in < 90 seconds with live progress indicator

- Reports saved to Supabase for 30 days

### F2 — Price Intelligence

- Average, minimum, and maximum prices from Indian marketplaces

- Serper Google Shopping results for Amazon IN, Flipkart, Meesho

- Estimated import price from China (Gemini infers from market knowledge + Alibaba context)

- Basic Customs Duty + IGST estimate by product category

- Gross margin calculator (interactive slider in UI)

### F3 — Demand Analysis

- 12-month Google Trends data via pytrends (completely free)

- Trend direction: Rising / Stable / Falling with percentage

- Seasonal demand insights (peak months, off-season)

- Total listing count as proxy for market size

### F4 — Competitive Landscape

- Top 5 brands/sellers in the category (sourced from search results)

- Market concentration: Fragmented / Moderate / Dominated

- Entry difficulty score: Low / Medium / High

- Avg review ratings and review volume

### F5 — Product Variants & Categories

- All sub-types, sizes, materials, colors available in Indian market

- Feature comparison of top variants

- White-label availability indication

### F6 — Indian Legal & Regulatory Requirements (Key Differentiator)

- BIS certification: required YES/NO, IS standard number

- FSSAI license: required for food, health, or nutraceutical products

- Legal Metrology: mandatory labelling requirements (MRP, net quantity, importer name, country of origin)

- HSN code for the product

- Basic Customs Duty % + IGST %

- DGFT import status: Freely importable / Licensed / Restricted / Prohibited

- E-waste / plastic EPR compliance if applicable

- Quality Control Order (QCO) status if applicable

### F7 — AI Verdict

- Market Opportunity Score: 0–100

- Recommendation: BUY / CAUTION / SKIP with reasoning

- SWOT analysis (4 quadrants)

- Suggested selling price range

- Suggested platforms (Amazon, Flipkart, Meesho, D2C, etc.)

## 4.2 Phase 2 Features (After MVP)

- Saved report history (requires Supabase Auth login)

- PDF export (jsPDF, runs in browser — no server cost)

- Product comparison: compare 2 products side by side

- Price alert: notify when similar products drop in price

- Chrome Extension for on-page research on Amazon/Flipkart

# 5. System Architecture (Zero-Cost)

## 5.1 Data Flow

- User submits product name via React frontend

- Vercel Edge Function OR Render FastAPI receives request

- Check Upstash Redis cache — if same product searched in last 24h, return cached report

- If cache miss: run 3 parallel tasks —

- Task A: Serper.dev — 5 queries (Amazon IN prices, Flipkart prices, Google Shopping, market overview, top brands)

- Task B: pytrends — fetch 12-month Google Trends interest data for the product

- Task C: Supabase legal DB lookup — match product to BIS/HSN/GST/DGFT data

- All raw data bundled into one large prompt → sent to Gemini 2.5 Flash API

- Gemini returns structured JSON report (~800–1200 tokens)

- Report stored in Supabase; returned to frontend

- Frontend renders interactive report with charts, score rings, SWOT grid

## 5.2 Architecture Diagram (Text Representation)

| Frontend (Vercel — Free) | Backend (Render — Free) |
| --- | --- |
| React 18 + Vite + TailwindCSS | Python FastAPI |
| Recharts for trend charts | asyncio parallel data fetch |
| jsPDF for browser-side PDF export | google-generativeai SDK (Gemini) |
| Supabase JS client for auth | pytrends for Google Trends |
| Axios for API calls | requests + BS4 for scraping |

# 6. Step-by-Step Build Guide

## Step 1 — Set Up Free API Keys (Day 1, ~1 hour)

- Gemini API: Go to aistudio.google.com → Create API key → copy to .env as GEMINI_API_KEY

- Serper: Go to serper.dev → Sign up → Get API key (2,500 free queries credited instantly)

- Supabase: Go to supabase.com → New project → copy SUPABASE_URL and SUPABASE_ANON_KEY

- Upstash: Go to upstash.com → Create Redis DB → copy UPSTASH_URL and UPSTASH_TOKEN

## Step 2 — Backend Setup (Day 1–2)

- pip install fastapi uvicorn google-generativeai pytrends requests beautifulsoup4 upstash-redis supabase

- Create main.py with FastAPI app and /api/analyze POST endpoint

- Write parallel_fetch() using asyncio.gather() for Serper + pytrends + legal DB

- Write gemini_report() that takes raw data dict and returns structured JSON

- Add Redis caching: check cache before fetching, store result for 24 hours

- Deploy to Render: connect GitHub repo, set env vars, auto-deploy on push

## Step 3 — Gemini Prompt Engineering (Critical)

Your Gemini prompt must be precise. Key rules for getting good structured output:

- Always tell Gemini: 'Respond ONLY with valid JSON, no markdown, no backticks'

- Pass all raw search data in the prompt — Gemini's 1M token context handles it easily

- Ask for specific JSON schema with exact field names — validate with Pydantic on the backend

- Use temperature=0.2 for consistent structured outputs (lower = more deterministic)

- Include Indian market context: 'This is for the Indian market. All prices in INR.'

## Step 4 — Legal Database Setup (Day 2–3)

The legal data is a static lookup table — not scraped. Build it once, maintain quarterly.

- Create a Supabase table: product_legal with columns: category, keywords[], bis_required (bool), bis_standard, hsn_code, customs_duty_pct, gst_pct, fssai_required (bool), dgft_status, legal_metrology (bool), notes

- Populate 100 most common import categories manually (electronics, toys, apparel, cosmetics, food, appliances, sports goods, etc.)

- Sources: bis.gov.in mandatory product list + cbic.gov.in tariff schedule + dgft.gov.in trade policy

- On backend: use keyword matching to map user's product to nearest legal category

- Gemini does the final interpretation: 'Based on this legal data, what applies to THIS product?'

## Step 5 — Frontend Setup (Day 3–4)

- npm create vite@latest product-analyzer -- --template react

- npm install tailwindcss recharts axios supabase jspdf

- Build 6 tab components: Overview, Pricing, Demand, Competition, Legal, Verdict

- Add margin calculator with useState slider (no backend call needed)

- Render Recharts LineChart for pytrends data

- Add loading states with progress bar (fake steps every 10 seconds)

- Deploy to Vercel: vercel --prod (auto-detects Vite, deploys in 30 seconds)

# 7. Free Data Collection Strategy

## 7.1 Serper.dev — Primary Search Source

Each product analysis triggers these 5 Serper queries (= 5 credits per report):

- Query 1: '[product] price site:amazon.in' — gets Amazon India pricing

- Query 2: '[product] price site:flipkart.com' — gets Flipkart pricing

- Query 3: '[product] buy India price' — Google Shopping results with multiple sellers

- Query 4: 'best [product] brands India review' — top brands and competition

- Query 5: '[product] import india market size 2024 2025' — market overview

This uses 5 of your 2,500 free credits per report = 500 full reports before needing to upgrade.

## 7.2 pytrends — Google Trends (Completely Free)

Use the pytrends Python library. No API key required — it directly queries Google Trends.

- Fetch interest_over_time() for past 12 months for the product name

- Fetch related_queries() for discovering sub-variants and related search terms

- Add time.sleep(2) between calls to avoid rate limiting

- Cache results in Redis — Trends data is stable for 24 hours

## 7.3 BeautifulSoup Scraping — Fallback

When Serper credits run low, fall back to direct scraping for basic price data:

- Amazon India search page: extract product titles + prices from HTML

- Add random User-Agent headers and 2–5 second delays to avoid blocks

- This is a fallback only — Serper results are more reliable and structured

- Note: Flipkart is harder to scrape due to anti-bot measures — rely on Serper for Flipkart

# 8. Indian Legal & Regulatory Framework

## 8.1 Regulatory Bodies Covered

- BIS (Bureau of Indian Standards) — mandatory product certifications for electronics, toys, helmets, appliances, cables, switches, etc.

- FSSAI — for all food products, health supplements, packaged water, nutraceuticals

- Legal Metrology — mandatory for ALL packaged commodities sold in India: MRP, date, importer name, country of origin, net quantity

- CDSCO — medical devices and cosmetics

- DGFT — import licensing: freely importable vs. restricted vs. canalised

- CBIC — customs duty classification using HSN codes

- MoEFCC — e-waste EPR for electronics; plastic EPR for plastic-heavy products

## 8.2 Common Import Products & Their Legal Status

| Product Category | BIS Required | Customs Duty | GST | Other |
| --- | --- | --- | --- | --- |
| Bluetooth Earbuds / Speakers | YES (IS 616) | 20% | 18% | E-waste EPR |
| LED Lights / Fairy Lights | YES (IS 10322) | 20% | 12% | BEE star rating |
| Stainless Steel Bottles | NO (voluntary) | 15% | 12% | Legal Metrology |
| Toys (children <14 yrs) | YES (IS 9873) | 60% | 12% | Age labelling reqd |
| Air Purifiers | YES (IS 12062) | 20% | 18% | BEE rating needed |
| Bamboo Products | NO | 25% | 12% | Legal Metrology only |
| Health Supplements | NO (BIS) | 30% | 18% | FSSAI license reqd |
| Power Banks | YES (IS 16444) | 20% | 18% | E-waste EPR |

# 9. Monetization — Upgrade When Ready

Start completely free. Add monetization only after 100+ daily active users.

| Plan | Price | Reports/Month | Extra Features |
| --- | --- | --- | --- |
| Free | ₹0 | 5 reports | Basic report only |
| Starter | ₹299/month | 30 reports | PDF export + save history |
| Pro | ₹999/month | 150 reports | Compare products + alerts |
| Agency | ₹2,999/month | Unlimited | Team + API access + white-label |

Revenue from 100 Starter subscribers = ₹29,900/month — enough to upgrade to Serper paid plan (₹4,000/month) and still profit.

# 10. Risks & Free-Tier Mitigations

| Risk | Severity | Free-Tier Mitigation |
| --- | --- | --- |
| Gemini 250/day limit hit | HIGH | Redis cache: same product searched twice = 1 Gemini call. Cache lasts 24 hrs. 250 calls = ~1,000 unique daily users (4:1 cache ratio) |
| Serper 2,500 credits exhausted | HIGH | Fallback to Tavily (1,000 free/month recurring) + BS4 scraping for price-only queries. Serper credits last 500 reports. |
| Render backend cold start (30s delay) | MEDIUM | Show engaging loading animation. Add /ping endpoint hit by cron job (cron-job.org, free) every 14 min to keep server warm. |
| pytrends rate limiting | MEDIUM | Add time.sleep(2) between calls. Cache trend data in Redis for 24 hours. Use rotating search terms. |
| Legal data becomes outdated | MEDIUM | Quarterly manual review of BIS updates. Show 'data updated: [date]' badge on every legal section. Gemini disclaimer auto-added. |
| Amazon blocks scraper | LOW (MVP) | MVP uses Serper results, not direct scraping. Scraping is fallback only. |

# 11. Development Roadmap

## Phase 1 — MVP (Week 1–3, Solo)

- Day 1–2: API keys setup + FastAPI backend with Gemini + Serper

- Day 3–4: pytrends integration + Redis caching + legal DB in Supabase

- Day 5–7: React frontend — search bar, progress bar, 6-tab report UI

- Day 8–10: Charts (Recharts LineChart for trends, custom bar charts for competition)

- Day 11–14: Polish UI, add margin calculator, deploy Vercel + Render

- Week 3: Test with 10 real products, fix Gemini prompt quality, share with 5 beta users

## Phase 2 — Growth (Week 4–8)

- Supabase Auth — user accounts, saved reports, report history

- jsPDF export — browser-side PDF generation (no server load)

- Product comparison mode — compare 2 products in parallel

- Razorpay integration — ₹299 Starter plan payment

- Landing page with SEO — target 'product market research India' keywords

## Phase 3 — Scale (Month 3+)

- Chrome Extension — right-click on Amazon/Flipkart product → 'Analyze this product'

- Upgrade Serper to paid ($50/month) when crossing 500 daily users

- Add Alibaba/1688 direct pricing via their Open Platform API (free tier available)

- Regional demand analysis — metros vs Tier-2 vs Tier-3 cities

# 12. Frontend Design Brief (For Google Stitch)

Use this section as the input prompt for Google Stitch or any AI UI builder to generate the frontend.

### 12.1 App Identity

- App name: ProductIQ

- Tagline: 'Research any product market in 3 minutes'

- Color palette: Deep forest green (#1A5C36) primary, light sage (#F0F9F4) backgrounds, white/near-white cards, amber (#D97706) for warnings, red (#DC2626) for alerts. Dark mode fully supported with auto-switching via prefers-color-scheme.

- Feel: Bloomberg terminal meets modern Indian fintech. Data-dense but breathable. Premium yet accessible to first-time importers.

- Fonts: Syne (display/headings, weights 700–800), Instrument Sans (body, weights 400–500), DM Mono (HSN codes, numbers, data labels)

### 12.2 Page Structure

- Landing / Search Page — entry point

- Loading / Progress Page — report generation simulation

- Report Page — 6-tab report view

- History Page — saved past reports (post-login only, future scope)

### 12.3 Search Page Layout

- Full-viewport centered flex layout with z-index layered above particle/sticker layer

- Logo mark: 48×48px rounded green gradient icon (🧠) + Syne wordmark — "Product" bold green, "IQ" muted weight

- Hero badge: Pulsing green dot + "Live market intelligence for Indian importers" pill

- Headline: 56px Syne 800, "Is this product worth importing from China?" with <span> accent in forest green

- Search bar: 580px wide, 56px tall, border-radius: 100px, 2px green border on focus with 0 0 0 4px glow ring; inline "Analyze →" button in solid green, Syne 700

- Powered by row: Grey badge pills — Google Gemini, Amazon IN, Flipkart, BIS India, Google Trends

- Trust strip: 4 checkmark items — Free forever, No signup, Indian legal data included, Updated daily

- Floating stickers: 6 emoji (📦 📈 🇮🇳 💡 ⚡ 🔍) at fixed positions, CSS float keyframe — drift + subtle rotation, opacity: 0.6, pointer-events: none

### 12.4 Progress / Loading Screen

- Fixed full-screen overlay, sage background

- Centered card: 460px wide, white, border-radius: 20px, soft shadow

- Product name shown at top in Syne 700 18px

- Progress bar: 6px tall, border-radius: 100px, gradient fill (#1A5C36 → #4ade80), JS-animated 0→100%

- Percentage counter in DM Mono 12px below bar

- 5-step list: each step transitions active (spinning border dot + bold text) → done (green ✓ icon + green text)

- Step durations: 600ms / 700ms / 800ms / 700ms / 900ms → total ~3.7s

### 12.5 Report Page Layout

- Sticky top bar (60px): Back button + product name (Syne 700) + animated SVG score ring (44px) + BUY/CAUTION/SKIP pill badge. Backdrop blur + white background.

- Sticky tab bar (below top bar): 6 horizontal scrollable tabs, 2px bottom-border active indicator in forest green. top: 60px, z-index: 49.

- Content area: max-width: 1100px, centered, padding: 1.5rem

- Floating PDF button: Fixed bottom-right, green, pill-shaped, shadow 0 4px 20px rgba(26,92,54,0.4), hover lifts

### 12.6 Tab 1: Overview

- Verdict banner: Dark green gradient card (#0D3D24 → #1A5C36), white text. Contains: animated SVG score ring (80px), product name in Syne 800, 2-line rationale, BUY/CAUTION/SKIP ghost badge

- 8-card metrics grid (repeat(auto-fit, minmax(160px, 1fr))): Category, Market Size, Avg Selling Price, Import Price, Gross Margin, Demand Level, Entry Difficulty, BIS Required — colored badge pills for status fields

- 2-column row: Key Variants (blue pill tags) + Top Features (green pill tags)

### 12.7 Tab 2: Pricing

- 8 metric cards row: Min/Max/Avg Price, Import Price, Customs Duty %, GST %, Landed Cost, Gross Margin

- HSN Code card: Dark green gradient background (#0D3D24 → #1A5C36), DM Mono 1.6rem green monospace code, one-click copy button with ✓ confirmation flash

- Platform bar chart: 4 horizontal bars (Amazon/Flipkart/Meesho/Snapdeal) — width proportional to avg price, color-stepped greens, barGrow CSS animation on entry, listing count right-aligned in DM Mono

- Margin Calculator: Range slider (₹400–₹5,000, step ₹50) → live calculation of Net Margin %, Profit/Unit, Break-even Quantity. Platform fees modeled at 18%.

### 12.8 Tab 3: Demand

- 4 metric cards: Demand Level (HIGH/MED/LOW badge), Total Listings, Avg Rating (⭐), Review Volume

- Google Trends line chart: Chart.js, 12 months X-axis, 0–100 Y-axis, filled area under curve in rgba(26,92,54,0.12), tension .4 smooth curve

- Seasonality card: Amber gradient background (#fef3c7 → #fde68a), bold peak month callout, strategic inventory timing advice

### 12.9 Tab 4: Competition

- 4 metric cards: Entry Difficulty, Market Structure, Avg Rating, Total Listings

- Top Brands bar chart: Horizontal bars for 5 brands — share % width, stepped green palette, avg price right-aligned

- Platform breakdown table: Fixed-layout table — Platform | Price Range | Avg Price | Listing Count. DM Mono for numeric columns.

### 12.10 Tab 5: Legal & Compliance

- 4 metric cards: BIS Required (red badge), Import Status (green badge), Customs Duty %, GST %

- Regulatory checklist: 7 items — each with colored icon circle (red ✕ = mandatory, amber ! = conditional, green ✓ = not required) + bold title + description text. Sage background per item.

- Color legend row: inline badges explaining red/amber/green meaning

- Disclaimer card: Muted bordered box, 12px text — "informational guidance only, not legal advice."

### 12.11 Tab 6: AI Verdict

- Large verdict banner: Same dark green gradient, but centered layout. 100px score ring, Syne 800 1.8rem name, rationale text, large BUY badge

- SWOT grid: 2×2 colored cards — Strengths (green #dcfce7), Weaknesses (red #fee2e2), Opportunities (blue #dbeafe), Threats (amber #fef3c7). Each has emoji title + 3 arrow-prefixed bullet points.

- Strategy card: Price range in Syne green, platform tags (sage pills), recommended first step in left-bordered highlight box

### 12.12 Animation System

- fadeDown / fadeUp — staggered entry animations on landing elements (0.1s delays)

- float — 6s ease-in-out infinite loop for sticker emojis with rotation

- pulse — 2s opacity pulse on live badge dot

- barGrow — CSS @keyframes width animation on all bar charts, staggered by 0.1s per bar

- spin-slow — active step dot rotates during loading

- Score rings animated via JS stroke-dashoffset transition on tab render

### 12.13 Mobile Responsiveness

- Search bar: full width, chips wrap to 2 rows

- Tabs: horizontally scrollable, scrollbar-width: none

- Metrics grid: auto-fit minmax(160px, 1fr) — naturally collapses to 2 columns

- Charts: full width, 180px height

- SWOT grid: 2-column on desktop → 1-column on mobile (breakpoint 640px)

- Verdict banner: flex row → flex column on mobile

# 13. Appendix — Free Service Links

- Gemini API Key: aistudio.google.com → Get API Key

- Serper.dev: serper.dev → Sign Up (2,500 free queries)

- Supabase: supabase.com → Start a new project

- Upstash Redis: upstash.com → Create database

- Vercel: vercel.com → Import GitHub repo → deploy

- Render: render.com → New Web Service → Python

- cron-job.org: cron-job.org → free cron job to ping Render (prevents cold start)

- Tavily (backup search): app.tavily.com → 1,000 free credits/month recurring

Regulatory information is provided for reference only. Verify all legal and compliance requirements with a qualified customs broker or legal professional before making import decisions. This document is confidential.